Cairo University	                  Faculty of Computers and Information

CS352 – Software Engineering II

Daily scrum meeting template

2018

Project Team

| ID | Name |
| --- | --- |
| 20150033 | Ahmed Mohammed Galal |
| 20150244 | Mahmoud Mossad Mohammed |
| 20130238 | Mariam Abd El-Naby Ahmed |
| 20140359 | Batool Eyad Omar |

[TA. Omar Khaled]

Contents

Done requirements	2

What will be done today	2

Current obstacles	2

Resources	3

Current Trello workspace	4

# Done requirements

- Register Method

- Login Method

# What will be done today

- Add Store to System Method

# Current obstacles

- When we run again the database is created again

  - Reason: spring.jpa.hibernate.ddl-auto=create

    - Solution: spring.jpa.hibernate.ddl-auto=update

- When we add new user (admin for example) it is added to User table twice

  - Reason: we was using both userRepo.save(); and adminRepo.save(); methods

    - Solution: we used adminRepo.save(); method only and everything is okay now

- Using user.getId(); in our code gives 0 instead of the ID of the user

  - Reason: this ID is made in the database scope only

    - Solution: we didn’t solve it yet…

# Resources

## 11/3:

1- https://spring.io/guides/gs/accessing-data-mysql/

2- https://spring.io/guides/gs/accessing-data-jpa/

## 12/3:

1- http://www.baeldung.com/spring-redirect-and-forward

## 13/3:

1- http://blog.netgloo.com/2014/12/18/handling-entities-inheritance-with-spring-data-jpa/

2- https://www.thoughts-on-java.org/complete-guide-inheritance-strategies-jpa-hibernate/

## 14/3: (I decided to use JOINED inheratince)

https://www.logicbig.com/tutorials/java-ee-tutorial/jpa/joined-table-inheritance.html

## 15/3:

https://stackoverflow.com/questions/27045821/object-aid-class-diagram-save-to-jpeg

# Current Trello workspace